## Slide 1: ANL488 BA Applied Project
Supervisor Meeting #1
Connie Tan
 | 10% |  | 20% |  | 30% |  | 40% |  | 50% |  | 60% |  | 70% |  | 80% |  | 90% |  | 100%
Progress:
Using Machine Learning to uncover insights
related to safety incidents (Mining Industry)

## Slide 2: Progress Report
Progress since last meeting
Completed project proposal requirements
  Business Understanding
  Data understanding
  Data preparation
1st round of modelling & findings
Modelling includes
  Decision trees
  Neural network
  Random forest
  Support vector machine

## Slide 3: Updates
Goals until next meeting
Complete 2nd round of modelling with feedbacks received from project proposal and Oral presentation
Document model findings, and evaluation
Complete recommendations, deployment and conclusion

## Slide 4: Learning
Use of chi-square test and multiple correspondnce analysis (MCA) to determine if the variable is statistically significant for modelling
Need to use one hot encoding for machine learning models

## Slide 5: Concerns
Determining the optimal hyperparameters for the model to achieve the best model performance